UNIVERSAL ACADEMIC ERP

Complete Software Requirements Specification (SRS)

For University • Deemed-to-be University • Autonomous College

Primary Goal: Build ONE configurable Academic ERP codebase that can be deployed at any of the three institution levels without major changes to code or database structure. Institution type, hierarchy, nomenclature, governance, approval flow, degree-awarding relationship and module ownership must be configuration-driven.

Development-Controlled Version • August 2026

# 1. How to Use This SRS

This document is both a functional SRS and a development execution order. The development team must work phase-by-phase. A later module may be analysed, but implementation must not begin until the previous phase has passed its defined gate.

Non-Negotiable Development Rule: NO JUMPING, NO SKIPPING, NO PARALLEL IMPLEMENTATION ACROSS UNAPPROVED PHASES. Every phase ends with database migration, API/UI completion, permissions, audit logging, tests, documentation update and formal acceptance. Only then may the next phase start.

One codebase; no separate fork for University, Deemed University or Autonomous College.

Every institution-specific difference must come from configuration, policy, hierarchy or workflow data.

Do not hard-code role names, officer names, college/university labels, fee rules or approval chains.

Never implement a child module before its required master/parent module exists.

Do not silently modify an approved database/table/API contract while working on another module.

All changes must update the SRS/change log before or together with implementation.

# 2. Product Vision and Scope

The ERP will manage the complete academic lifecycle from institution setup to degree/certificate completion while supporting different institutional structures.

| Supported Deployment | Core Behavior |
| --- | --- |
| University | University is the root. It may manage its own teaching departments and, where legally applicable, constituent/affiliated colleges. |
| Deemed-to-be University | Deemed University is the root. Academic and administrative operations run under university-level authorities, schools/faculties and departments. |
| Autonomous College | Autonomous College is the operational root. Parent University is stored as a relationship for degree award and other applicable requirements. |
| Future institution types | Must be addable through configuration and policy extensions without rewriting core modules. |

# 3. Architectural Principle: Configuration Before Coding

| Configuration Area | Examples | Must NOT Be Hard-Coded |
| --- | --- | --- |
| Institution type | UNIVERSITY, DEEMED_UNIVERSITY, AUTONOMOUS_COLLEGE | Different controller/service copies per institution type |
| Nomenclature | School/Faculty, Principal/Director, Controller/Exam Cell | UI strings scattered in source code |
| Hierarchy | University→College→Department; Deemed→School→Department; Autonomous→Department | Fixed parent-child assumptions |
| Degree authority | Self or Parent University | Assuming teaching institution always awards degree |
| Governance | Academic Council, BoS, Governing Body, Board of Management | One universal committee chain |
| Approval workflow | Draft→Review→Approve→Publish | Approval logic inside individual pages |
| Fee policy | Programme/batch/category/head/effective date | Single fee amount column |
| Academic policy | Curriculum version, credits, progression, assessment | Changing old records when policy changes |
| Permissions | Role + action + data scope + approval limit | Checking only role name in code |

# 4. Institution Hierarchy Models

## 4.1 University Mode

UNIVERSITY ├── Governance / Authorities ├── University Administration │ ├── Registrar │ ├── Controller of Examinations │ ├── Finance / Accounts │ ├── HR / Establishment │ ├── Admissions / Student Services │ └── IT / System Administration ├── Academic Organization │ ├── Faculty / School │ │ └── Department / Centre │ │ └── Programme → Curriculum → Course │ └── University Teaching Departments ├── Colleges (only where legally/applicably configured) │ ├── Constituent College │ └── Affiliated College │ └── College Admin → Departments → Programmes ├── Admissions ├── Fees & Finance ├── Examination & Results ├── HR & Faculty ├── Research └── Users / Roles / Audit / Reports

## 4.2 Deemed-to-be University Mode

DEEMED-TO-BE UNIVERSITY ├── Governance / University Authorities ├── Vice-Chancellor / Registrar / Controller / Finance / HR / IT ├── Schools / Faculties │ └── Departments / Centres │ ├── Programmes │ │ └── Curriculum → Courses → Credits │ ├── Faculty │ ├── Faculty Allotment │ ├── Routine / Timetable │ ├── Attendance │ └── Internal Assessment ├── Admissions / Student Lifecycle ├── Fees / Scholarship / Concession / Ledger ├── Examination / Result / Marksheet / Degree ├── Research / HR └── Roles / Permissions / Audit / Reports

## 4.3 Autonomous College Mode

AUTONOMOUS COLLEGE ├── Parent University Relationship │ ├── Parent University Master │ ├── Degree Awarding Entity │ └── Required University Data / Identifiers ├── Governance │ ├── Governing Body │ ├── Academic Council │ ├── Board of Studies │ └── Finance Committee ├── College Administration │ ├── Principal │ ├── Administration / Registrar-equivalent │ ├── Examination Cell │ ├── Accounts │ ├── Admission Cell │ ├── HR │ └── IT ├── Departments │ └── Programmes → Curriculum → Courses │ ├── Faculty Allotment │ ├── Routine │ ├── Attendance │ └── Internal Assessment ├── Admissions / Student Lifecycle ├── Fees / Scholarship / Concession / Ledger ├── Autonomous Examination / Result / Marksheet └── Roles / Permissions / Audit / Reports

# 5. Functional Ownership: Where Each Work Happens

| Work | University Mode | Deemed Mode | Autonomous College | Parent University |
| --- | --- | --- | --- | --- |
| Institution profile | University | Deemed University | Autonomous College | Parent University reference only |
| Department creation | University/authorized unit | University/authorized unit | College | Normally no daily operation |
| Programme proposal | Department → academic workflow | Department → academic workflow | Department/BoS → Academic Council | Relationship/policy only if applicable |
| Curriculum / syllabus | University academic bodies | University academic bodies | College BoS / Academic Council | Applicable relationship only |
| Course master | University | Deemed University | College | No semester operation |
| Academic calendar | University | Deemed University | College | Requirements where applicable |
| Course offering | Department | Department | College Department | No |
| Faculty allotment | Department | Department | College Department | No |
| Routine / timetable | Department/academic office | Department/academic office | College/Department | No |
| Attendance | Faculty/Department | Faculty/Department | College/Faculty | No |
| Internal assessment | Department/Faculty | Department/Faculty | College | No |
| Admissions | University/college scope | Deemed University | College | Applicable relationship only |
| Fee structure | University/policy scope | Deemed University | Autonomous College | Not routine collection |
| Fee collection | Configured collecting unit | Deemed University | College | No |
| Scholarship/concession | Authorized finance/student office | Authorized office | College | Scheme-specific only |
| Examination | University exam authority | Deemed University exam authority | Autonomous College | Not routine operation |
| Result processing | University | Deemed University | Autonomous College | Not routine operation |
| Marksheet | University | Deemed University | Autonomous College as permitted | Relationship where applicable |
| Final degree | University | Deemed University | Not degree-awarding entity | Parent University |
| Faculty recruitment | University/college as configured | Deemed University | Autonomous College | Normally no daily HR |
| Student registration | University/college scope | Deemed University | College | University identifiers/data where required |

# 6. Core Data Model and Mandatory Parent-Child Order

The following parent-child order is the backbone of the ERP. A child record must never exist without its required parent.

Tenant / ERP Instance └── Institution ├── Institution Type & Policy Profile ├── Governance / Organizational Units │ └── School / Faculty / College / Department / Centre │ └── Programme │ └── Curriculum Version / Regulation │ └── Course / Paper │ └── Course Offering │ ├── Faculty Allocation │ ├── Timetable │ ├── Attendance │ └── Assessment ├── Admission Cycle │ └── Applicant → Admission → Student → Enrollment ├── Fee Policy │ └── Fee Structure → Demand → Payment/Adjustment/Refund └── Examination Cycle └── Eligibility → Exam → Marks → Result → Marksheet → Completion

Database Rule: Every major transactional table must carry institution_id and, where relevant, organizational_unit_id, academic_session_id, programme_id, curriculum_version_id and audit metadata. Parent University must be a relationship entity, not a fake operational department.

# 7. Mandatory Development Work Hierarchy (No-Skip Roadmap)

This is the required implementation order. A developer must not move to the next phase until the current phase's Gate is marked PASS.

## PHASE 0 – Foundation & Engineering Rules

Repository structure and coding standards

Environment configuration

Database migration framework

API response/error standard

Audit/event framework

File/document storage abstraction

Testing framework

CI quality checks

SRS/change-log discipline

Gate 0: Project builds cleanly; migrations run from zero; lint/tests pass; base audit mechanism works.

## PHASE 1 – Institution Type & Institution Profile

Institution master

Institution type

Parent University relationship

Regulatory identifiers

Campus/location master

Nomenclature/label configuration

Institution settings

Feature flags

Gate 1: Same build can create all three institution modes and shows the correct root hierarchy without code changes.

## PHASE 2 – Organization & Governance Hierarchy

Organizational unit types

Parent-child hierarchy engine

School/Faculty/College/Department/Centre

Governance bodies/committees

Officers/designations

Effective dates/status

Gate 2: Invalid hierarchy is blocked; each institution type can create only allowed/configured relationships.

## PHASE 3 – Identity, Users, Roles & Permissions

User master

Role master

Permission master

Role-permission mapping

User-role assignment

Institution/org-unit/data scope

Approval limits

Login/session/security audit

Gate 3: Users can access only authorized institution/module/action/data scope; unauthorized API calls fail.

## PHASE 4 – Academic Foundation

Academic session/year

Term/semester pattern

Programme level

Programme master

Curriculum/regulation version

Course master

Course categories

Credits/contact hours

Prerequisite/co-requisite

Academic calendar

Gate 4: Programme→curriculum→course hierarchy is versioned and historical curriculum cannot be overwritten.

## PHASE 5 – Governance Approval Workflow

Generic workflow definition

Workflow stages

Approver role/scope

Draft/review/approve/reject/return/publish

Approval history

Comments/documents

Effective-date publishing

Gate 5: Programme, curriculum and policy changes can only become active through configured approval workflow.

## PHASE 6 – Admissions & Seat Management

Admission cycle

Application form configuration

Eligibility

Document checklist

Seat matrix

Reservation/quota

Merit/selection

Counselling/allotment

Admission confirmation

Cancellation/withdrawal

Gate 6: No student is created without a valid admission/enrollment route; seat utilization and category rules reconcile.

## PHASE 7 – Student Information & Enrollment

Student master

Institution enrollment/registration

Programme/batch/semester assignment

Student status history

Documents

Guardian/contact

Promotion/progression

Migration/transfer

Alumni conversion

Gate 7: Student lifecycle history is preserved; status changes are auditable and cannot destroy prior enrollment data.

## PHASE 8 – Fees, Scholarships, Concessions & Ledger

Fee heads

Fee policy/version

Programme/batch/semester/category applicability

Installments/due dates

Student demand

Payments/receipts

Scholarship

Discount/concession/waiver

Fine

Refund

Reversal/adjustment

Reconciliation

Student ledger

Gate 8: Posted finance records cannot be deleted; demand=payments+adjustments+outstanding reconciles; all reversals are audited.

## PHASE 9 – Faculty & HR Academic Setup

Employee/faculty master

Department assignment

Designation

Qualification

Employment status

Teaching eligibility

Faculty workload rules

Availability

Gate 9: Only active/eligible faculty can be allocated to valid course offerings.

## PHASE 10 – Course Offering & Registration

Term-wise course offering

Sections/batches

Capacity

Elective baskets

Student course registration

Add/drop/withdraw

Backlog/repeat

Prerequisite validation

Gate 10: Student registrations are valid against curriculum, term, credit and prerequisite rules.

## PHASE 11 – Faculty Allotment, Routine & Timetable

Faculty-course-section allocation

Workload calculation

Room/resource master

Time slots

Routine generation/manual scheduling

Faculty/room clash detection

Publish timetable

Gate 11: No faculty, room or section clashes; timetable uses only approved course offerings and eligible faculty.

## PHASE 12 – Attendance

Class session generation

Faculty attendance entry

Student attendance

Corrections with approval

Attendance percentage

Shortage rules

Reports/alerts

Gate 12: Attendance is tied to published timetable/course offering and all corrections retain history.

## PHASE 13 – Internal Assessment

Assessment scheme

Components/weightage

Marks entry

Absence

Moderation/approval

Freeze/lock

Internal grade calculation

Gate 13: Marks cannot exceed scheme limits; locked marks require controlled correction workflow.

## PHASE 14 – Examination

Exam cycle

Exam form

Eligibility

Exam fee linkage

Schedule

Centre/room

Admit card

Examiner

Question-paper workflow reference

Practical/viva

Marks import/entry

Gate 14: Only eligible registered students enter exam processing; exam records reconcile with course registration.

## PHASE 15 – Result, Revaluation & Academic Progression

Result rules

Grade/marks conversion

SGPA/CGPA

Moderation

Result approval

Publication

Marksheet

Scrutiny/revaluation

Backlog

Promotion/progression

Result correction audit

Gate 15: Published result is immutable except controlled correction/revaluation; calculation is reproducible from source marks.

## PHASE 16 – Certificates, Transcript & Degree Eligibility

Bonafide/other certificates

Transcript

Provisional certificate

No-dues

Programme completion

Credit completion

Degree eligibility

Degree-awarding entity

Template/signatory configuration

Gate 16: Autonomous College degree records correctly identify Parent University; other modes identify correct awarding entity.

## PHASE 17 – Reports, Dashboards & Compliance

Academic reports

Admission reports

Fee reports

Attendance reports

Exam/result reports

HR/workload reports

Audit reports

Configurable statutory/MIS exports

Gate 17: Reports respect data scope, institution type and historical policy versions.

## PHASE 18 – Integrations & Production Hardening

Payment gateway abstraction

SSO/identity

Email/SMS/notification abstraction

LMS/library integration points

Import/export

Backup/restore

Performance/security testing

Monitoring

Deployment/runbook

Gate 18: Production readiness checklist passes for all three institution-mode test tenants.

# 8. Functional Requirements by Module

## 8.1 Institution & Configuration

FR-IC-01 System shall create an institution with a mandatory institution_type.

FR-IC-02 System shall support UNIVERSITY, DEEMED_UNIVERSITY and AUTONOMOUS_COLLEGE without source-code changes.

FR-IC-03 Autonomous College shall support parent_university_id and degree_awarding_entity.

FR-IC-04 Labels/nomenclature shall be configurable per institution.

FR-IC-05 Institution policies shall support effective dates and versions.

FR-IC-06 Features/modules may be enabled/disabled by institution policy without deleting data.

## 8.2 Organization & Governance

FR-OG-01 System shall support configurable organizational-unit types and parent-child constraints.

FR-OG-02 System shall block invalid hierarchy relationships.

FR-OG-03 Governance bodies, memberships, tenure and authority shall be recorded.

FR-OG-04 Organizational units shall support active/inactive/effective-date history.

FR-OG-05 Users and data shall be scoped to one or more organizational units.

## 8.3 Academic Setup

FR-AS-01 Programme must belong to an approved academic organizational unit.

FR-AS-02 Curriculum shall be versioned by effective batch/session.

FR-AS-03 Courses shall store code, title, type, credits, hours, assessment attributes and prerequisites.

FR-AS-04 Old curriculum versions shall remain readable for historical students.

FR-AS-05 Academic calendar and term structure shall be configurable.

FR-AS-06 Course/curriculum publication shall use approval workflow.

## 8.4 Admissions

FR-AD-01 Admission cycle shall be programme/session scoped.

FR-AD-02 Eligibility, seat matrix, reservation/quota and document requirements shall be configurable.

FR-AD-03 Selection/allotment shall preserve merit/category/audit history.

FR-AD-04 Admission confirmation shall create or link the student record only after required validations.

FR-AD-05 Cancellation/withdrawal shall not delete the application/admission history.

## 8.5 Fees & Finance

FR-FN-01 Fee structures shall be versioned and applicable by institution/programme/batch/term/category or other configured dimensions.

FR-FN-02 Fee demand, payment, scholarship, concession, waiver, fine, adjustment, refund and reversal shall be separate auditable transactions.

FR-FN-03 Posted transactions shall never be hard-deleted.

FR-FN-04 Receipt numbers and financial references shall be unique within configured scope.

FR-FN-05 Refund/reversal shall require reason and configured approval.

FR-FN-06 Student ledger shall show opening, demand, payment, adjustment, refund and closing balance.

FR-FN-07 Fee policy source/authority shall be recordable.

## 8.6 Faculty, Course Offering & Timetable

FR-FT-01 Only active eligible faculty may be assigned.

FR-FT-02 Course offering shall belong to approved curriculum/session/term.

FR-FT-03 Faculty workload shall be calculated from allocations.

FR-FT-04 Timetable shall detect faculty, room and section conflicts.

FR-FT-05 Published timetable changes shall be versioned/audited.

## 8.7 Attendance & Internal Assessment

FR-AI-01 Attendance shall reference course offering, class session, faculty and student.

FR-AI-02 Attendance corrections after lock shall require controlled permission/approval.

FR-AI-03 Assessment scheme shall define components and maximum/weightage.

FR-AI-04 Marks shall validate against component limits.

FR-AI-05 Freeze/unfreeze actions shall be audited.

## 8.8 Examination & Result

FR-EX-01 Exam eligibility shall derive from configured academic/registration/fee/attendance rules.

FR-EX-02 Exam schedule shall validate conflicts.

FR-EX-03 Marks and result processing shall be separated from publication approval.

FR-EX-04 Published results shall not be destructively edited.

FR-EX-05 Revaluation/scrutiny shall preserve original and revised marks with reason/authority.

FR-EX-06 Grade/SGPA/CGPA calculations shall be versioned by academic regulation.

FR-EX-07 Marksheet and transcript shall use institution-specific templates and signatories.

## 8.9 Certificates & Degree

FR-CD-01 System shall evaluate programme completion from credits/courses/results/no-dues rules.

FR-CD-02 Degree-awarding entity shall be configurable by institution type.

FR-CD-03 Autonomous College shall retain Parent University as degree-awarding entity where applicable.

FR-CD-04 Certificate templates/signatories shall be effective-date controlled.

FR-CD-05 Generated certificate metadata shall be auditable.

## 8.10 Users, Roles, Permissions & Audit

FR-RP-01 Permissions shall be action-based: view/create/edit/delete-or-disable/approve/publish/export as applicable.

FR-RP-02 Role alone shall not grant global data access; institution/org-unit/data scope must also be evaluated.

FR-RP-03 Approval limit may be configured for finance and other controlled actions.

FR-RP-04 Sensitive actions shall create audit records with user, timestamp, old/new values and reason where required.

FR-RP-05 Super Admin capability shall not bypass business audit rules.

# 9. Mandatory Business Workflows

| Workflow | Start | Review | Approval | Final State | Blocking Rule |
| --- | --- | --- | --- | --- | --- |
| Programme/Curriculum | Department Draft | BoS/Academic Review | Academic Council/Configured Authority | Publish Version | No course offering before publish |
| Fee Structure | Finance Draft | Policy/Regulatory Review | Competent Authority | Publish Effective Version | No demand from draft fee |
| Scholarship/Concession | Application/Nomination | Verification | Approver | Ledger Posting | Original fee demand preserved |
| Course Offering | Department | Academic Check | Authorized Publish | Registration Open | Must reference approved curriculum |
| Timetable | Scheduler/Department | Conflict Check | Academic Publish | Visible to users | No clash allowed |
| Internal Marks | Faculty Entry | Verification | Freeze/Approve | Exam/Result use | Correction only by controlled workflow |
| Exam Result | Marks Complete | Validation/Moderation | Result Approval | Publish | Published result immutable |
| Refund | Request | Finance Verification | Authorized Approval | Refund Posting | No deletion of original payment |
| Master Change | Authorized User | Impact Check | Approval if required | Effective-date change | Historical records remain unchanged |

# 10. Developer Execution Control – How to Prevent Hierarchy Breaks

Required Development Control: Each work item must contain Phase ID, Module ID, dependency list, allowed files/services, database migration ID, acceptance criteria and SRS reference. A ticket without these fields must not enter development.

Branch naming: phase-XX/module-short-name/ticket-id.

Pull Request must state: current phase, dependencies satisfied, tables changed, APIs changed, permissions added, tests added, documentation changed.

CI must reject migrations with missing institution scope on institution-owned tables unless explicitly exempted.

CI/tests must verify hierarchy rules for all three institution modes.

No UI-only implementation: every page must have API validation, permission validation and audit behavior defined.

No direct DB hot-fix as a normal workflow; schema/data changes must be migrations or controlled admin operations.

No destructive deletion for financial transactions, published results, approvals or audit history.

A developer working on Phase N may fix a blocker in an earlier phase only through a documented change request; they must not start Phase N+1.

Shared services (workflow, audit, permissions, policy engine) must be reused; modules must not create private duplicate versions.

Every completed phase must produce a release tag/baseline before the next phase.

## 10.1 Definition of Done for Every Module

Database migration created and rollback/forward behavior reviewed.

Entity/model/service/API implemented.

Server-side validation implemented.

Permission and data-scope checks implemented.

Audit events implemented.

UI screens/forms/list/detail implemented.

Empty/loading/error/permission-denied states implemented.

Unit tests implemented.

API/integration tests implemented.

Three-mode regression tests executed where relevant.

Acceptance criteria passed.

SRS/module documentation and change log updated.

Product owner/authorized reviewer marks module PASS.

## 10.2 Phase Gate Status

| Status | Meaning | Developer Action |
| --- | --- | --- |
| NOT STARTED | Previous gate not passed | Do not implement |
| READY | Dependencies and prior gate passed | May start assigned work |
| IN PROGRESS | Implementation underway | Stay within phase/module scope |
| BLOCKED | Dependency/decision missing | Stop affected work; resolve blocker |
| QA | Development complete | Only fixes for this phase/module |
| PASS | Acceptance completed | Next phase may start |
| CHANGE REQUEST | Approved baseline needs change | Assess impact; update SRS/migration/tests before implementation |

# 11. Recommended Navigation / Page Hierarchy

Dashboard ├── Institution Setup │ ├── Institution Profile │ ├── Institution Type / Parent University │ ├── Nomenclature │ └── Policies / Feature Configuration ├── Organization & Governance │ ├── Organizational Units │ ├── Authorities / Committees │ └── Designations / Memberships ├── Users & Access │ ├── Users │ ├── Roles │ ├── Permissions │ └── Scope / Approval Limits ├── Academic Setup │ ├── Academic Sessions / Terms │ ├── Programmes │ ├── Curriculum Versions │ ├── Courses │ └── Academic Calendar ├── Admissions ├── Students ├── Fees & Finance │ ├── Fee Heads / Structures │ ├── Scholarship / Concession │ ├── Demand / Collection │ ├── Refund / Adjustment │ └── Student Ledger ├── Faculty & HR ├── Course Offering / Registration ├── Faculty Allotment / Routine ├── Attendance ├── Internal Assessment ├── Examination ├── Results / Revaluation ├── Certificates / Transcript / Degree ├── Reports └── Audit / System Administration

# 12. Recommended Database Domain Structure

| Domain | Indicative Tables / Entities |
| --- | --- |
| Identity/tenant | institutions, institution_types, institution_settings, campuses, parent_institution_links |
| Organization | org_unit_types, org_units, governance_bodies, body_memberships, designations |
| Access | users, roles, permissions, role_permissions, user_roles, access_scopes, approval_limits |
| Academic | academic_sessions, terms, programmes, curriculum_versions, courses, curriculum_courses, academic_calendars |
| Admissions | admission_cycles, applications, application_documents, seat_matrices, allotments, admissions |
| Student | students, student_enrollments, student_status_history, student_documents |
| Finance | fee_heads, fee_policy_versions, fee_structures, fee_structure_items, fee_demands, payments, adjustments, scholarships, concessions, refunds, ledger_entries |
| Faculty | employees, faculty_profiles, faculty_department_assignments, workload_rules |
| Teaching | course_offerings, sections, faculty_allocations, timetable_slots, timetable_entries |
| Attendance | class_sessions, attendance_headers, attendance_entries, attendance_corrections |
| Assessment | assessment_schemes, assessment_components, internal_marks, mark_freezes |
| Examination | exam_cycles, exam_forms, exam_eligibility, exam_schedules, examiners, exam_marks |
| Results | result_runs, student_results, course_results, grade_rules, revaluation_requests, result_corrections |
| Certificates | certificate_templates, signatory_rules, generated_certificates, degree_eligibility |
| Workflow | workflow_definitions, workflow_stages, workflow_instances, workflow_actions |
| Audit | audit_logs, change_reasons, system_events, import_jobs, export_jobs |

## 12.1 Mandatory Common Fields

id / stable primary key

institution_id on institution-owned records

org_unit_id where organizational ownership is relevant

status and effective dates on versioned masters

created_at, created_by, updated_at, updated_by

version/lock field where concurrency matters

approved_at/approved_by or workflow reference where controlled

source/reference identifiers for imports/integrations

no hard delete for protected transactional domains

# 13. Non-Functional Requirements

| Requirement | Specification |
| --- | --- |
| NFR-01 Multi-institution design | All business queries and authorization must respect institution scope. |
| NFR-02 Security | Least privilege, secure sessions, password/SSO policy, server-side authorization, encrypted transport. |
| NFR-03 Auditability | Sensitive academic/financial/permission actions must be traceable. |
| NFR-04 Performance | Common list/search/dashboard APIs should be paginated and indexed; large reports should use controlled export jobs where needed. |
| NFR-05 Reliability | Transactions must protect multi-step finance/result operations from partial updates. |
| NFR-06 Data integrity | Foreign keys/constraints plus service validation must enforce hierarchy. |
| NFR-07 Versioning | Curriculum, fee, grading, certificate and policy changes must preserve history. |
| NFR-08 Usability | Simple labels, breadcrumbs, institution-aware menus, clear approval/status indicators. |
| NFR-09 Accessibility | Forms, tables and status information should remain keyboard/readability friendly. |
| NFR-10 Localization | Date/number/time-zone and configurable labels should not be hard-coded. |
| NFR-11 Backup/recovery | Documented backup, restore and disaster-recovery procedure. |
| NFR-12 Observability | Application errors, failed jobs and critical integration failures must be logged/monitorable. |
| NFR-13 Testability | Core rules must be service-level testable without UI. |
| NFR-14 Maintainability | Shared policy/workflow/access services; no institution-specific duplicated modules. |

# 14. Mandatory Three-Mode Acceptance Scenarios

| Scenario | Expected End-to-End Test |
| --- | --- |
| University Tenant | Create University → Faculty → Department → Programme → Curriculum → Course → Faculty allocation → timetable → student → fee → exam → result → degree. If college hierarchy is enabled, verify scoped college operations. |
| Deemed University Tenant | Create Deemed University → School → Department → Programme → curriculum → admissions → fees → timetable → exam → result → degree. Verify no forced parent-university dependency. |
| Autonomous College Tenant | Create Autonomous College + Parent University relationship → Department → Programme → curriculum → course → faculty/timetable → fees → autonomous exam/result/marksheet → completion → degree record references Parent University. |
| Cross-tenant isolation | User of Institution A must never view/change Institution B data unless explicitly authorized by platform design. |
| Historical policy | Change fee/curriculum/grade policy for next batch; verify old student records remain on old version. |
| Permission scope | Department user can operate only assigned department; finance user cannot edit academic result unless separately permitted. |
| Audit integrity | Reverse a payment and correct a published result through approved workflows; original values remain traceable. |

# 15. Suggested Release Milestones

| Release | Phases Included | Usable Outcome |
| --- | --- | --- |
| R0 Foundation | 0–3 | Institution hierarchy + users/roles/permissions ready |
| R1 Academic Core | 4–5 | Programme/curriculum/course + approval engine |
| R2 Admissions & Student | 6–7 | Applicant to enrolled student lifecycle |
| R3 Finance | 8 | Complete fee demand/collection/concession/refund ledger |
| R4 Teaching Operations | 9–12 | Faculty, course offering, registration, timetable, attendance |
| R5 Assessment & Exam | 13–15 | Internal marks, examination, result/revaluation |
| R6 Completion | 16–17 | Certificates, transcript, degree eligibility, reports |
| R7 Production | 18 | Integrations, hardening, deployment and three-mode regression |

# 16. Change Control and SRS Discipline

Once a phase is PASS, its public contract is a baseline. Changes are allowed, but only through controlled impact analysis.

Record Change Request ID and business reason.

Identify affected institution types.

Identify affected hierarchy, database tables, APIs, permissions, reports and historical data.

Decide whether migration/backfill is required.

Update SRS and acceptance criteria.

Implement change in the earliest affected phase/module branch.

Run regression for all dependent later phases.

Re-baseline only after approval.

# 17. Developer Ticket Template

| Field | Required Content |
| --- | --- |
| Ticket ID | Unique work item ID |
| Phase | Exact phase number; cannot be blank |
| Module | One primary module |
| SRS Reference | FR/NFR/workflow section |
| Dependencies | Prior masters/services/gates required |
| Institution Modes | University / Deemed / Autonomous / All |
| Allowed Scope | Pages/APIs/services/tables expected to change |
| Database Change | Migration name or 'None' |
| Permissions | Actions/scopes required |
| Audit Events | Events that must be recorded |
| Acceptance Criteria | Testable pass/fail statements |
| Regression | Which prior modules must be retested |
| Documentation | SRS/change-log update required |

# 18. Final Development Commandment

Build from Parent to Child: Institution → Hierarchy → Access → Academic Masters → Workflow → Admissions → Student → Finance → Faculty → Course Offering → Timetable → Attendance → Assessment → Examination → Result → Certificates → Reports → Integrations. A developer must not create downstream functionality by bypassing an unfinished upstream dependency.

This order protects the ERP from the most common structural failure: building pages independently and later discovering that institution hierarchy, ownership, permissions, academic versioning or approval rules do not match.

# 19. Regulatory / Implementation Note

This SRS is a software architecture and functional implementation specification. Exact statutory governance, admissions, reservation, fees, professional-programme approvals, degree nomenclature and certificate requirements must remain configurable and must be validated for the specific institution and current applicable regulations before production deployment.

# 20. Project Start Checklist

Approve this SRS as baseline v1.0.

Freeze institution_type model and hierarchy rules.

Freeze Phase 0 engineering standards.

Create project board with one column/status per phase gate.

Create only Phase 0 tickets first.

After Gate 0 PASS, create/activate Phase 1 implementation tickets.

Repeat sequentially; do not open implementation of later phases early.

Maintain a change log for every approved deviation from this SRS.

# Addendum — Applicant Identity and Student Login Lifecycle (31 August 2026)

This addendum extends Phase 6 Admissions and Phase 7 Student Information without changing the controlled hierarchy. The admission lifecycle remains Admission Cycle → Applicant → Admission → Student → Enrollment.

## Applicant registration and authentication

Each College may expose an Applicant Registration/Login URL for an active mapped Program Offering + Admission Cycle.

Applicant registration captures Full Name, Date of Birth, Email, Mobile Number and Password once. These core identity values are reused in application forms.

College-scoped settings control whether applicant registration is enabled, whether email verification is required, and whether CAPTCHA is required. Only roles with the relevant permission may change these settings.

The dynamic University Base / College Extension form is available only after Applicant authentication. Existing field conditions, academic applicability, document rules, fees and Admission Cycle date gates remain authoritative.

## Applicant to Student transition

An Applicant account does not become a Student merely on registration, submission, merit selection or interview result.

Final Admission Approval/Enrollment must first create the Student master/enrollment record.

The same user identity is then linked to that Student record and Student Portal access is enabled. No second login is created.

Rejected, withdrawn or not-admitted candidates remain Applicant accounts. Admission history is preserved and auditable.

## Traceability rule

User → Applicant Profile → Application → Application Choice → Selection/Admission Approval → Student → Enrollment. This relationship must remain traceable and must not be replaced by copying identity data into unrelated login records.